Project Planning Phase

Project Planning Logic

| Date | 01-10-2026 | Team ID | SWTID-2026-5415 |
| --- | --- | --- | --- |
| Project Name | Import Data Using Transform Maps (Spreadsheet) | Maximum Marks | ________________ |

A Sprint is a fixed period in which a team works to complete a set of tasks. An Epic is a large task broken into smaller Stories. A Story Point represents relative effort.

# Sprint 1

| Epic | Story / Task | Story Points |
| --- | --- | --- |
| Spreadsheet Import | Prepare source spreadsheet | 1 |
| Spreadsheet Import | Load data through Import Set | 2 |
| Transform Map | Create source-to-target mappings | 2 |
| Transform Map | Run transform and verify records | 1 |

Total Story Points in Sprint 1 = 6

# Sprint 2

| Epic | Story / Task | Story Points |
| --- | --- | --- |
| Relationship | Configure Employee reference | 2 |
| Relationship | Verify Department through dot-walking | 1 |
| Security | Configure role and Read/Write ACLs | 3 |
| Testing | Impersonation and acceptance checks | 2 |

Total Story Points in Sprint 2 = 8

# Planning Notes

The story points are planning estimates, not measured project results.

Actual sprint dates and team members should be added by the team.

Velocity should be calculated from actual completed points.